Operations, Enterprise Services, and Facilities

Standard Operating Procedure for Electrical Shutdown Notification Process

PURPOSE:

To outline the standard process for requesting, reviewing, and notifying stakeholders of planned electrical shutdowns for maintenance, construction, and other facilities-related activities within the San Diego Community College District (SDCCD).

# SCOPE:

This SOP applies to all electrical shutdowns affecting campus facilities, systems, or infrastructure whether full or partial initiated by internal staff, contractors, or vendors.

# SHUTDOWN REQUEST PROCESS:

A completed SDCCD Shutdown Request Form must be submitted for approval prior to proceeding with the planned shutdown.

2 weeks (10 working days) before a major shutdown, or 3 working days as stated on the form for basic system shutdowns.

# REQUIRED APPROVALS

- Campus Vice President must authorize all shutdowns prior to distribution of any notifications.

- Director of Facilities Service Maintenance and Operations.

# NOTIFICATION AND COMMUNICATION

Notification must be sent to the following District and campus stakeholders:

- Facilities Division

  - Facilities Director & Assistant Director

  - HVAC/Electrical Supervisor

  - Alarm Department

- District IT Department

- Campus-Based Roles

  - Campus Regional Facilities Officer & Staff

  - Vice President of Administration

  - Director, Operations and Events

  - Campus Business Office Staff

  - Building Dean(s)

- Campus Police

- Additional key personnel as identified by the Project Manager or Campus Administration

SHUTDOWN NOTIFICATION EMAIL TEMPLATE

Subject:
Scheduled Electrical Shutdown – [Campus Name] – [Date]

Body:

- Project Name: [Insert]

- Shutdown Number: [Assigned by PM]

- Requested By: [Contractor/Vendor Name + Contact Info]

- Facilities Contact: [District Contact Name + Phone]

- System(s) Affected: [e.g., Electrical – North Building]

- Campus/Buildings/Areas Affected: [List specific buildings or zones]

- Start/End Time: [Start Date/Time] – [End Date/Time]

- Shutdown Purpose: [e.g., Equipment installation, Maintenance, etc.]

- Equipment/Services Affected: [e.g., HVAC, IT, Fire Alarms, Elevators]

- Approved By: [Campus VP Name]

DOCUMENTATION AND RECORDKEEPING

All submitted forms and shutdown records must be stored in the designated project folder on the shared drive.